Objective

List the maintenance and inspection tasks performed by Operations Technicians at Plant 4 during scheduled shutdowns.

Applicability

All ammonia and urea production lines at the FAFEN-NE complex.

Reference Documents

ISO 9001:2015 Quality Management

ISO 14001:2015 Environmental Management

OSHA 29 CFR 1910.119 Process Safety Management

ASME PCC-1 Pressure Boundary Bolted Flange Joints

Glossary

PSM: Process Safety Management.

MOC: Management of Change procedure.

LOTO: Lockout/Tagout safety protocol.

PPE: Personal Protective Equipment.

Method

Pre-shutdown checks

Verify all utilities (steam, instrument air, cooling water) are available and within spec.

Confirm spare parts inventory at the warehouse.

Validate that all instrumentation has been calibrated within the last 12 months.

Shutdown execution

Notify the control room 24 hours before T-zero.

Reduce throughput in 10% increments every 30 minutes.

Apply LOTO once the unit is at safe state.

Roles

The Plant Manager owns the following

Approve the procedure.

Assign the on-call coordinator.

The Shift Supervisor owns the following

Brief the operations team.

Verify LOTO compliance.

Sign off on shutdown completion.

Revision History

| Version | Date Issued | Author | Changes |
| --- | --- | --- | --- |
| 1 | 2024-03-15 | Jane Doe | Initial release |